## Slide 1
DEPARTMENT OF CSE , CSIT & AI&Ds
COURSE NAME – ADAPTIVE Software Engineering
COURSE CODE – 23CI2001
Topic: INTRODUCTION TO SCRUM, kanban

## Slide 2
Simple and easy to understand and use
Specific deliverable and review process
Phases do not overlap
Advantages
Disadvantages
Time to market is high
Unexpected results
Not suitable for changing requirements

## Slide 3
Agile is a philosophy, i.e., a set of values and principles to make a decision for developing software.
Agile is based on the iterative-incremental model. In an incremental model, we create the system in increments, where each increment is developed and tested individually.

## Slide 4
It takes an incremental and continuous iteration approach
AGILE
SDLC
It is sequential in order

## Slide 5
PARAMETER | AGILE | SDLC
Classification | Sprints | phases
Approach | incremental | Sequential
Flexibility | flexible | Regid
Testing | After each sprint | After final phase
Focus | Satisfactory | Project completion
Managerial need | Team | Project manager
Suitability | Many Small projects | Single big project
Requirements | Day today | No room for change
Parametric comparison of AGILE and SDLC

## Slide 6
AGILE TYPES

## Slide 7: SCRUM
SCRUM DEFINITION:
Scrum is an IID method that emphasizes a set of project management values and practices, rather than those in requirements, implementation, and so on. As such, it is easily combined with or complementary to other methods.
A key Scrum theme is its emphasis on empirical rather than defined process.
Scrum appears simple yet has practices that deeply influence the work experience and that capture key adaptive and agile qualities.

## Slide 8: Some key practices include:
self-directed and self-organizing team
no external addition of work to an iteration, once chosen
daily stand-up meeting with special questions
usually 30-calendar day iterations
demo to external stakeholders at end of each iteration
each iteration, client-driven adaptive planning

## Slide 9
What is Scrum?
  Is an agile, lightweight process
  Can manage and control software and product development
  Uses iterative, incremental practices
  Has a simple implementation
  Increases productivity
  Reduces time
  Embraces the opposite of the waterfall approach…

## Slide 10: Scrum Origins:
Jeff Sutherland
  Initial scrums at Easel Corp in 1993
  IDX and 500+ people doing Scrum
Ken Schwaber
  ADM
  Scrum presented at OOPSLA 96 with Sutherland
  Author of three books on Scrum
Mike Beedle
  Scrum patterns in PLOPD4
Ken Schwaber and Mike Cohn
  Co-founded Scrum Alliance in 2002, initially within Agile Alliance

## Slide 11: Scrum at a Glance:

## Slide 12: Sequential vs. Overlap:

## Slide 13: Scrum Framework
Product owner
Scrum Master
Team
Roles
Sprint Planning
Sprint Review
Sprint Retrospective
Daily Scrum meeting
Ceremonies

## Slide 14: Scrum Roles:
  Product Owner
    Possibly a Product Manager or Project Sponsor
    Decides features, release date, prioritization
  Scrum Master
    Typically a Project Manager or Team Leader
    Responsible for enacting Scrum values and practices
    Remove impediments / politics, keeps everyone productive
  Project Team
    5-10 members; Teams are self-organizing
    Cross-functional: QA, Programmers, UI Designers, etc.
    Membership should change only between sprints

## Slide 15: Sprint Planning Meeting:

## Slide 16: Daily Scrum Meeting:
Parameters
  Daily, 15 minutes, Stand-up
  Anyone late pays a $1 fee
Not for problem solving
  Whole world is invited
  Only team members, Scrum Master, product owner, can talk
  Helps avoid other unnecessary meetings
Three questions answered by each team member:
  What did you do yesterday?
  What will you do today?
  What obstacles are in your way?

## Slide 17: Scrum's Artifacts:
Scrum has remarkably few artifacts
  Product Backlog
  Sprint Backlog
  Burndown Charts
Can be managed using just an Excel spreadsheet
  More advanced / complicated tools exist:
    Expensive
    Web-based – no good for Scrum Master/project manager who travels
    Still under development

## Slide 18: Product Backlog:
The requirements
A list of all desired work on project
Ideally expressed as a list of user stories along with
"story points", such that each item has value to
users or customers of the product
Prioritized by the product owner
Reprioritized at start of each sprint

## Slide 19: User Stories:
Instead of Use Cases, Agile project owners do "user stories"
  Who (user role) – Is this a customer, employee, admin, etc.?
  What (goal) – What functionality must be achieved/developed?
  Why (reason) – Why does user want to accomplish this goal?
As a [user role], I want to [goal], so I can [reason].

## Slide 20
Example:
  "As a user, I want to log in, so I can access subscriber content."
story points: Rating of effort needed to implement this story
  common scales: 1-10, shirt sizes (XS, S, M, L, XL), etc.

## Slide 21: Product and sprint backlog

## Slide 22: The Scrum Meeting: Details
The Scrum Meeting—or scrum—is the heartbeat of Scrum and the project. Each workday at the same time and place, hold a meeting with the team members standing in a circle, at which time the same special questions are answered by each member:
1. What have you done since the last Scrum?
2. What will you do between now and the next Scrum?
3. What is getting in the way (blocks) of meeting the iteration goals?
4. Any tasks to add to the Sprint Backlog
5. The last question provides an efficient forum for a continuously improving and learning group

## Slide 23: Work products:
In addition to the work products illustrated , Scrum allows any other work products of value to the project.
Product Backlog
Sprint Backlog
Sprint Backlog Graph
Other Practices and Values
Workers daily update the Sprint Backlog
No PERT charts allowed
Scrum Master reinforces vision
Replace ineffective Scrum Master
VALUES: Commitment, Focus, Openness, Respect, Courage

## Slide 24
Define SCRUM.
2. Describe the method Overview of scrum.
Sketch and explain Lifecycle of scrum.
Explain Work products, Roles, and Practices.
List out the advantages of Scrum Meeting.
List out the values of scrum.

## Slide 25
THANK YOU
Team – ADAPTIVE SOFTWARE ENGINEERING